E-Commerce Installment Store Proposal

Client: Rafi & Sons
Project Cost: PKR 80,000 — Non-Negotiable
Tentative Timeline: 15 Working Days

1. Project Overview

The project involves developing a dynamic e-commerce website where customers can browse products and place orders through available installment plans.

Submitted orders will be saved in the system, displayed in the backend admin panel, and sent to the concerned team through email notification.

The website backend will be developed using CodeIgniter, while a ready-made theme selected and provided by Rafi & Sons will be integrated and converted into a dynamic website.

2. Scope of Work

The following services are included:

- Integration of one selected e-commerce theme.

- CodeIgniter backend development.

- Dynamic product and category management.

- Installment-plan management.

- Customer installment-order booking.

- Shopping cart and order form.

- Admin dashboard.

- Customer and order management.

- Email notification for new orders.

- Dynamic website-content management.

- Basic on-page SEO after launch.

- Deployment on the server provided by Rafi & Sons.

- Three hours of admin and product-management training.

3. Functional Requirements

3.1 Product Categories

The administrator will be able to:

- Create categories.

- View category listings.

- Update category details.

- Delete or deactivate categories.

- Manage category names, images, descriptions, status, and SEO fields.

3.2 Product Management

The administrator will be able to:

- Add products.

- View and search products.

- Update product information.

- Delete or deactivate products.

- Manage product name, category, SKU, price, images, description, stock status, installment availability, and SEO fields.

3.3 Installment Plans

The administrator will be able to:

- Create installment plans.

- View installment plans.

- Update installment details.

- Delete or deactivate plans.

- Assign installment plans to products.

Each plan may include:

- Down payment.

- Monthly installment.

- Number of months.

- Total payable amount.

- Processing charges.

- Terms and conditions.

- Active or inactive status.

3.4 Customer Order Booking

Customers will be able to:

- Browse products.

- View product details.

- View available installment plans.

- Add products to the cart.

- Select an installment plan.

- Enter personal and contact details.

- Submit an installment-order request.

After submission:

- A unique order number will be generated.

- The order will be saved in the database.

- The order will appear in the admin panel.

- An email notification will be sent.

- The customer will receive a confirmation message.

Submitting an order will be treated as an installment booking request and not automatic financing approval.

3.5 Order Management

The administrator will be able to:

- View all orders.

- Search by order number, customer name, phone number, or date.

- View complete order details.

- Update customer and order information.

- Add administrative notes.

- Change order status.

- Cancel or archive orders.

Possible statuses include:

- New.

- Under Review.

- Customer Contacted.

- Approved.

- Rejected.

- Processing.

- Completed.

- Cancelled.

3.6 Customer Management

The administrator will be able to:

- Create customer records.

- View customer details.

- Update customer information.

- View customer order history.

- Deactivate customer accounts.

3.7 Website Content

The administrator will be able to manage selected website content, including:

- Homepage sections.

- About Us.

- Contact Us.

- Privacy Policy.

- Terms and Conditions.

- Installment Terms.

- Banners.

- Contact information.

- Social-media links.

3.8 Admin Dashboard

The dashboard may display:

- Total products.

- Total categories.

- Total customers.

- Total orders.

- New orders.

- Approved orders.

- Cancelled orders.

- Recent orders.

3.9 Email Notifications

An email notification will be sent when a new order is booked.

Rafi & Sons will provide the required SMTP or business email credentials. Email delivery will depend on the hosting server and email provider.

4. On-Page SEO

Basic on-page SEO will be completed after launch, including:

- SEO-friendly URLs.

- Meta titles and descriptions.

- Basic heading structure.

- Image alt-text support.

- Sitemap and robots.txt configuration.

- Basic search-engine indexing setup.

Advanced SEO, content writing, backlinks, and ranking guarantees are not included.

5. Exclusions

The following are not included:

- Hosting or server purchase.

- Domain registration.

- Custom UI/UX design.

- Theme purchase or theme creation.

- Logo and branding.

- Product photography.

- Content writing.

- Product data entry.

- Payment-gateway integration.

- Bank or financing API integration.

- Automated credit approval.

- SMS or WhatsApp integration.

- Courier integration.

- ERP, CRM, POS, or accounting integration.

- Mobile application development.

- Advanced reports or analytics.

- Server management and backups.

- Any feature not specifically mentioned in this proposal.

Additional features or integrations will be quoted separately.

6. Client Responsibilities

Rafi & Sons will provide:

- Selected theme and valid licence.

- Logo and brand assets.

- Product details and images.

- Product prices.

- Installment-plan details.

- Website content.

- Terms and policies.

- Hosting and server access.

- Domain and SSL access.

- SMTP or email credentials.

- Timely feedback and approvals.

7. Timeline

The tentative project duration is 15 working days after receiving:

- Advance payment.

- Selected theme.

- Final requirements.

- Product and installment data.

- Website content.

- Server credentials.

The timeline may be extended due to:

- Delayed client feedback or content.

- Scope changes.

- Hosting or technical issues.

- Public holidays.

- Electricity or internet outages.

- Riots, strikes, civil unrest, curfews, or other circumstances beyond reasonable control.

8. Commercial Proposal

Total Project Cost

PKR 80,000 — Non-Negotiable

Payment Schedule

| Milestone | Percentage | Amount |
| --- | --- | --- |
| Advance before project commencement | 35% | PKR 28,000 |
| Mid-development payment | 35% | PKR 28,000 |
| After launch | 30% | PKR 24,000 |
| Total | 100% | PKR 80,000 |

9. Training

After launch, three hours of training will be provided covering:

- Product management.

- Category management.

- Installment-plan management.

- Order management.

- Customer management.

- Content management.

- Basic SEO fields.

- General admin-panel usage.

Additional training will be charged separately.

10. Monthly Maintenance

Optional monthly maintenance will be available at:

PKR 10,000 per month

Maintenance will only cover:

- Bug fixing.

- Error resolution.

- Correction of broken functionality included in the approved scope.

- Basic technical support for the existing system.

Maintenance will not include:

- New features.

- Feature enhancements.

- New pages or modules.

- Design changes.

- New integrations.

- Product or content entry.

- Hosting or server management.

- SEO services.

- Changes to business logic.

Any feature addition or enhancement will be charged separately.

11. Approval

By approving this proposal, Rafi & Sons confirms acceptance of:

- The defined scope.

- The listed exclusions.

- The project cost of PKR 80,000.

- The payment schedule.

- The tentative 15-working-day timeline.

- The maintenance terms.

- Separate charges for additional features and enhancements.

Client Name: __________________________

Authorized Person: ____________________

Signature: ____________________________

Date: _________________________________